Implementation Plan for Sock Game Improvements

Let me read through your requirements carefully and create a comprehensive plan...

Reading again to ensure I capture everything...

Phase 1: Foundation & Core Systems (Build the infrastructure first)

1.1 - Enhanced Game Configuration System

Why first: All other features depend on proper configuration structure

- Extend config.js with new systems:

  - Achievement definitions

  - Tutorial step definitions

  - Difficulty multiplier system (NEW GAME +1, +2, etc.)

  - Perfect catch scoring thresholds

  - Martha catch radius settings

  - Level background mappings

1.2 - Save System Enhancement

Why now: Achievements, difficulty modes, and tutorial state need persistence

- Extend saveGameData() to include:

  - Achievement tracking

  - Tutorial completion state

  - Current difficulty level (base, +1, +2, etc.)

  - Best scores per level per difficulty

  - Perfect catch statistics

1.3 - Pause System Infrastructure

Why now: Needed before we add more complexity to match screen

- Create pause state management in app.js

- Add pause/resume methods to Screen base class

- Create pause overlay UI component

- Implement keyboard listener (P key or ESC)

Phase 2: Gameplay Improvements (Make the core game better)

2.1 - Martha Catch Mechanics

Root cause: Need to balance challenge vs. frustration for hospital kids

- Add CATCH_RADIUS config (suggest 1.3x Martha's actual size)

- Implement perfect catch detection:

  - Center hit: +15 points bonus

  - Good hit: +10 points

  - Regular hit: +5 points (current)

- Add visual feedback for catch quality (particle color, text popup)

- Add audio feedback for catch quality

2.2 - Encouraging Feedback System

Root cause: Kids need positive reinforcement, especially in hospital settings

- Create FeedbackManager class:

  - Random encouraging dialogue from Martha

  - Celebration animations for milestones

  - Positive sound effects pool

- Add Martha dialogue bubbles during gameplay:

  - "Great throw!" on perfect catches

  - "Keep going!" when struggling

  - "You're amazing!" on level complete

- Add streak tracking with visual celebration

2.3 - Accessibility – Touchscreen Controls

Root cause: Some kids may have limited mobility or find mouse difficult

- I checked and the kids will be using tablets for the mouse part, so lets drop the keyboard controls and instead focus on touch controls

Phase 3: Content & Progression (Extend gameplay)

3.1 - Add 3 New Levels (Levels 7, 8, 9)

Root cause: Need more content without overwhelming complexity

- Design level 7:

  - 30 sock pairs

  - 4 types available [1,2,3,4]

  - 90 seconds matching time

  - Martha wants 15 sockballs

  - Diagonal + circular patterns

- Design level 8:

  - 36 sock pairs

  - 5 types available [1,2,3,4,5]

  - 100 seconds matching time

  - Martha wants 18 sockballs

  - All patterns available

- Design level 9 (final boss):

  - 45 sock pairs

  - 6 types available [1,2,3,4,5,6]

  - 120 seconds matching time

  - Martha wants 22 sockballs

  - Random + circular patterns, high speed

- Update level costs: [0, 25, 45, 70, 100, 150, 200, 250, 300]

3.2 - Unique Backgrounds Per Level

Root cause: Visual variety maintains engagement

- Add background config to level data

- Images are under the images/ folder and follow the naming convention - throw-bg.png, throw-bg-2.png, throw-bg-3.png …. etc

- Update throwing-screen.js to load level-specific backgrounds

- Add to loading screen asset list

3.3 - NEW GAME+ Difficulty System

Root cause: Extend replayability without creating new content

- Create difficulty multiplier system:

  - Base game: 1.0x speed

  - NEW GAME+1: 1.1x speed, 0.98x time

  - NEW GAME+2: 1.25x speed, 0.95x time

  - NEW GAME+3: 1.40x speed, 0.92x time

  - NEW GAME+4: 1.5x speed, 0.9x time

  - etc. (cap at +10)

- Add difficulty selector to level select screen

- Apply multipliers to:

  - Martha speed

  - Matching time limit

  - Sockball throw cooldown

- Track completion per difficulty level

- Add visual indicators (★, ★★, ★★★, etc.)

Phase 4: Tutorial & Onboarding (Help new players)

4.1 - Story Intro System

Root cause: Context makes the game more engaging and memorable

- Create StoryManager class

- Design story intro sequence (5 slides):

  - "Meet Martha" - Introduce character

  - "The Rent Problem" - Explain motivation

  - "Sock Power!" - Explain sock matching mechanic

  - "How to Play" - Basic controls overview

  - "Good Luck!" - Encouraging send-off

- Create modal overlay for story slides

- Add "Skip" and "Next" buttons

- Show on first game launch only

- Add option to replay from level select (info button)

4.2 - Interactive Tutorial System

Root cause: Kids learn better by doing than reading

- Create TutorialManager class

- Define tutorial steps:

  - Match phase: "Click the sock pile to shoot socks"

  - Match phase: "Drag socks to matching drop zones"

  - Match phase: "Match 2 same socks to create a sockball"

  - Throw phase: "Click to aim and throw at Martha"

  - Throw phase: "Hit Martha to give her sockballs"

- Implement tooltip system:

  - Animated arrows pointing to interactive elements

  - Pulsing highlights on target areas

  - "Click to continue" after each step

  - Pause game during tutorial prompts

- Trigger only on first playthrough of level 1

- Add "Show Tutorial" option in level select

Phase 5: Achievement & Reward Systems (Motivate continued play)

5.1 - Achievement System

Root cause: Kids love collecting and earning rewards

- Create AchievementManager class

- Define achievements:

  - First Match: Match your first pair of socks

  - Perfect Throw: Hit Martha in the center (perfect catch)

  - Speedy Matcher: Complete matching phase with 30+ seconds remaining

  - Martha's Favorite: Complete a level without missing any throws

  - Sock Master: Complete all 9 levels

  - Perfectionist: Get 10 perfect throws in one level

  - Quick Hands: Match 5 pairs in under 10 seconds

  - Streak King: Get a 5x match streak

  - NEW GAME+ Hero: Complete any level on +1 difficulty

  - Ultimate Champion: Complete all levels on +4 difficulty

- Create achievement notification popup

- Add achievement display to level select screen

- Add achievement icons/badges

- Play celebration sound on unlock

- Save achievement state

5.2 - Ending Reward System

Root cause: Players need satisfying conclusion and motivation to replay

- Create "Game Complete" ceremony screen (after beating level 9):

  - Congratulations message

  - Martha celebration animation

  - Total stats display (time played, socks matched, etc.)

  - Achievement showcase

  - NEW GAME+ unlock notification

- Add special "You Win" enhanced animation

- Unlock NEW GAME+1 difficulty

- Add confetti particle effects

- Play special victory music

- Create "Perfect Clear" screen (if all achievements unlocked):

  - Special golden border

  - "Master of Socks" title

  - Hall of fame entry

  - Unlock NEW GAME+2

Phase 6: Polish & Testing (Make everything shine)

6.1 - Audio Enhancement

- Add more encouraging voice lines (if using audio)

- Balance all audio levels

- Add audio for:

  - Achievement unlocks

  - Perfect catches

  - Tutorial progression

  - NEW GAME+ unlock

6.2 - Visual Polish

- Add catch quality indicators (colored rings around Martha on hit)

- Enhance particle effects for perfect catches

- Add subtle animations to achievement icons

- Polish tutorial tooltips with animations

6.3 - Comprehensive Testing

- Test all keyboard controls

- Test pause in all game states

- Test all achievements trigger correctly

- Test NEW GAME+ progression

- Test tutorial flow

- Test on different screen sizes

- Test with kids if possible (hospital volunteers?)