# Games for Love – Sock Em’ Up

Week 3

# Week 3 Overview

Here’s a summary of things completed in week 3.

- Improve UI/UX for matching screen

- QA + bug fixes

- Added 19 animations

- Added additional pixel graphics (buttons, icons etc)

- Add more movement patterns for Martha

- Improved cost increase for new game + 1-4

- Add proper cursor changes (pointer, grab) for buttons and socks to better communicate to the player what’s clickable

- Created marketing materials

- Created a game trailer

# Week 4 Plan

The focus for week 4 will be the following:

- Full QA / Testing + bug fixes

- Add controller support

- Add keyboard support

- Trailer thumbnail